# Project Planning Phase

| ## Date | ## 20 Feb 2026 |
| --- | --- |
| ## Team ID | ## 699ec7849962d99304ab7b76 |
| ## Project Name | ## Drishyamitra AI-Powered Photo Management System |
| ## Maximum Marks | ## 8 Marks |

## 1. Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Sign up | USN-1 | User can register using email and password | 2 | High | Akanksha Mane |
| Sprint-1 | Sign up | USN-2 | User receives verification email after registration | 1 | High | Akanksha Mane |
| Sprint-1 | Login | USN-3 | User can login using email and password | 1 | High | Atharva Dhokare |
| Sprint-1 | Dashboard | USN-4 | User can view photo dashboard after login | 2 | High | Anirudha Jade |
| Sprint-2 | Photo Upload | USN-5 | User can upload photos to the system | 3 | High | Avishkar Nartawadekar |
| Sprint-2 | AI Tagging | USN-6 | AI automatically detects objects and tags photos | 5 | High | Akanksha Mane |
| Sprint-2 | Search | USN-7 | User can search photos using keywords | 3 | Medium | Anirudha Jade |
| Sprint-3 | Photo Organization | USN-8 | User can organize photos into albums | 3 | Medium | Atharva Dhokare |
| Sprint-3 | Face Recognition | USN-9 | AI detects faces and groups photos | 5 | High | Akanksha Mane |
| Sprint-3 | Filters | USN-10 | User can filter photos by date/location/tags | 3 | Medium | Avishkar Nartawadekar |
| Sprint-4 | Sharing | USN-11 | User can share photos via link | 2 | Medium | Anirudha Jade |
| Sprint-4 | Backup | USN-12 | Photos automatically backed up in cloud | 4 | High | Atharva Dhokare |
| Sprint-4 | Security | USN-13 | Photos securely stored with authentication | 3 | High | Akanksha Mane |

## 2.Project Tracker, Velocity & Sprint Plan

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 17 Feb 2026 | 22 Feb 2026 | 10 | 22 Feb 2026 |
| Sprint-2 | 11 | 6 Days | 23 Feb 2026 | 28 Feb 2026 | 11 | 28 Feb 2026 |
| Sprint-3 | 11 | 5 Days | 01 Mar 2026 | 05 Mar 2026 | 11 | 05 Mar 2026 |
| Sprint-4 | 9 | 3 Days | 06 Mar 2026 | 08 Mar 2026 | 9 | 08 Mar 2026 |

## 3. Velocity Calculation

If a sprint duration is 10 days and the team completes 20 story points.
Velocity = Story Points / Sprint Duration
Velocity = 20 / 10 = 2 story points per day.

## 4. Burndown Chart (Explanation)

A burndown chart represents the work remaining versus time in a sprint. It helps track project progress by comparing planned work with completed work. For the Drishyamitra project, it will show total story points, completed points, and remaining work across sprint days.